REDESIGN STRATEGY REPORT

E-Scrape Mart

From hackathon MVP to a category-defining product experience

Prepared for: Kunal Mamgai · HackMatrix / AI Alchemists

Live site: hack-matrix-ai-alchemists-knwc.vercel.app

Repository: github.com/kunalmamgai/HackMatrix_AI-Alchemists

August 2026

This report audits the current build against its own code and content, then lays out a concrete redesign system — tokens, components, page-by-page direction, and an implementation roadmap — to elevate it from "well-built hackathon project" to a portfolio- and demo-grade product.

# Contents

# 1. Executive Summary

E-Scrape Mart is a genuinely ambitious hackathon build — a full e-waste lifecycle product spanning a disposal guide, a live recycling-center map, a pickup network, a circular-economy education flow, and a refurbished-goods marketplace with cart and checkout, on a React 19 + Vite + Tailwind frontend backed by a FastAPI + MongoDB service. That scope is the project's biggest asset and, right now, also its biggest visual liability: eight distinct feature areas were built at hackathon speed, and it shows in inconsistent use of an otherwise strong color system, a landing page that undersells the product, and copy/content that hasn't caught up to the code.

The good news: the foundations for a genuinely premium redesign already exist. A five-family "botanical" color palette (forest, sage, cream, ink, gold) is properly defined as Tailwind tokens, the type pairing (Poppins display / Manrope body) is a strong, current choice, and the team already reaches for Framer Motion, a custom Three.js hero scene, and Leaflet maps — this is not a team that needs to be taught how to build; it needs a system that makes every screen look like it belongs to the same, confident product.

This report is organized in three parts: an honest audit of what exists today, a full redesign direction (tokens, components, motion, page-by-page treatment), and a phased implementation plan you can execute in the time you have before the next demo.

### How to use this document

- Section 2 is the diagnostic — read it against your own repo to confirm nothing has drifted since this audit.

- Section 3–5 are the design system and page specs — treat these as the source of truth to build against.

- Section 6 is the roadmap — do it in order; each phase is scoped to be shippable on its own.

# 2. Current State Audit

Based on a direct read of the deployed site and the full source in Code/src (Tailwind config, global CSS, App.jsx, and core components: Navbar, Hero, HeroAurora/HeroScene, Footer, and the page shells).

## 2.1 Summary

| Metric | Finding |
| --- | --- |
| Feature areas reviewed | 8 (Home, Device Guide, Locations, Pickup, Circular Economy, Marketplace, Cart/Checkout, Auth) |
| Design tokens defined | Yes — 5 color families, 2 font families, custom radii/shadows/gradients in tailwind.config.js |
| Design tokens actually enforced | Partial — hardcoded utility colors (e.g. red-500/600, gray, black/opacity) appear alongside the token palette |
| "Dark mode" claim vs. implementation | Mismatch — see 2.3 |
| Overall system maturity score | 58 / 100 — strong raw materials, inconsistent application |

## 2.2 What's already working — keep this

- A real, considered color system: forest/sage/cream/ink/gold rather than default Tailwind grays — this alone puts it ahead of most hackathon builds.

- Deliberate type pairing: Poppins for display headings over Manrope body text is a legitimate, current editorial pattern, not a default.

- Component-level cohesion in CSS: .btn-primary, .card, .glass and similar utility classes in index.css show an instinct toward a real design system rather than one-off styling.

- Performance-conscious architecture: the 3D hero scene and the Leaflet map are both lazy-loaded behind Suspense with an error boundary around WebGL — this is senior-level frontend judgement and should be preserved, not just kept but highlighted as a technical differentiator during judging/demos.

- Motion is already a first-class citizen via Framer Motion (stagger-in hero content, hover scale on cards/buttons, cursor-follow glow) — the redesign should extend this vocabulary, not replace it.

## 2.3 Issues found

### Critical

C1 — Dead "dark mode" architecture.  App.jsx force-adds a dark class to <html> and comments that "the app is dark-only by design," yet the entire component layer is built against light tokens (bg-cream-50, text-ink-900, bg-white cards) with no dark: Tailwind variants anywhere in the codebase and no darkMode strategy set in tailwind.config.js. The README also states "Dark-mode-only interface," which does not match what ships. This is confusing to contributors and to anyone reading the code as a signal of intent — resolve it one way or the other (see 5.1).

C2 — Duplicate, contradictory route.  App.jsx registers the /checkout route twice — once unconditionally rendering <CheckoutPage isLoggedIn={isLoggedIn} />, and again immediately after with a ternary that renders <CheckoutPage /> (no prop) or redirects to login. React Router will only ever honor the first match, so the second, more careful auth-gate never runs. Worth a five-minute fix regardless of the visual redesign.

C3 — Personal contact information hardcoded in the footer.  Footer.jsx ships a real personal email and phone number as static strings. For anything demoed publicly or left live, this should move to a contact form or a project-level inbox, not the founder's personal number.

### High priority

H1 — Placeholder SaaS boilerplate in the footer.  The footer link categories are generic B2B SaaS filler (Product: Features/Pricing/Security/Updates; Company: About Us/Careers/Blog/Press) that don't describe an e-waste circular-economy platform, and every link points to "#". This reads as unfinished to a judge or user, and actively undersells the product's real feature set.

H2 — Off-token colors bypass the design system.  The logout button and several status/utility elements use raw Tailwind red-500/red-600 instead of a semantic danger token, and the legacy eco/ocean color aliases duplicate forest/gold under different names "for backward compatibility" — this doubles the token surface for no visual benefit and invites future drift.

H3 — Hero copy and stats are generic, not evidentiary.  "5000+ Recycling Centers / 2M+ Devices Recycled / 500K Active Users" reads as placeholder marketing copy for a live consumer product, which undercuts credibility for what is, and should be presented as, a hackathon proof-of-concept with a working map, backend, and cart. Numbers like this need either a footnote ("simulated / demo data") or replacement with metrics that are true today (e.g., "2 live API-backed modules," "verified center dataset," device categories covered).

H4 — Visual language shifts sharply between sections.  The Hero renders as a full-bleed dark image collage with white text (per the shipped screenshot asset), while the rest of the site (Navbar, cards, Footer contact tiles) commits to a light cream/white botanical palette. The jump from "dark photographic hero" to "light airy product UI" on first scroll reads as two different products stitched together.

### Medium priority

M1 — Navigation label mismatch.  The README calls the last nav item "About," but it routes to /circular-economy — an education page, not a company About page. Either rename the label to match content ("Circular Economy" / "How It Works") or build a true About page; right now it sets the wrong expectation.

M2 — Border-radius scale skews very round.  Cards use rounded-3xl (28px) and buttons use rounded-full uniformly. At this scale nearly everything becomes a pill or a blob, which flattens visual hierarchy — nothing reads as "more important" via shape, only via color and size.

M3 — No persisted user identity, only a boolean.  Auth state is a localStorage isLoggedIn flag with no name/email/avatar, so the entire product has no sense of "who is logged in" anywhere in the UI (navbar, checkout) beyond swapping a button label — this limits how personal the redesign can make the experience feel without backend changes.

## 2.4 Token coverage

| Category | Defined in tailwind.config.js | Issues observed |
| --- | --- | --- |
| Color | Yes — forest, sage, cream, ink, gold (10 shades each) + legacy eco/ocean aliases | Legacy aliases duplicate the palette; raw red-500/600 and white/black opacity values used outside the token set |
| Typography | Yes — Poppins (display) / Manrope (sans), loaded via Google Fonts import | No defined type scale beyond Tailwind defaults; heading sizes set ad hoc per component (text-5xl, text-7xl, etc.) |
| Radius | Yes — custom xl/2xl/3xl overrides | Applied almost uniformly (3xl on nearly every card), collapsing hierarchy |
| Shadow | Yes — soft, soft-lg, glow, glow-blue | Good coverage, consistently used in .card / .btn-primary utility classes |
| Motion | No formal tokens — durations/easings set per Framer Motion call site | Values (0.3s, 0.5s, 0.6s, 0.8s) are close but not centralized; easing choices vary |
| Spacing | Tailwind defaults only | Section padding varies (py-16, py-20 seen in different places) with no documented rhythm |

# 3. Redesign Vision — "Botanical Systems"

A direction, not just a palette: position E-Scrape Mart visually as environmental infrastructure — precise, data-forward, and calm — rather than a generic "green eco startup" template.

The redesign keeps the existing forest/sage/cream/gold palette (it's genuinely good) but tightens how it's used: fewer, more deliberate accent moments; a real type scale instead of ad hoc sizes; a spacing rhythm you can point to; and motion that signals state and hierarchy instead of decorating every element with a hover-scale. The goal is a site that feels like it belongs next to Linear, Arc, or a modern climate-tech product — precise grid, restrained color, one hero moment per screen — not like a template with a leaf icon swapped in.

### Three design principles to enforce across every screen

- One dominant visual per section. The 3D hero scene, the map, and the impact stats are strong enough to each be "the moment" on their own screen — stop competing with gradients, blur, and glow behind all of them simultaneously.

- Color carries meaning, not decoration. Forest = brand/primary action. Gold = highlight/rating/achievement only. Sage = structural surfaces. Red = destructive only. If a color doesn't map to one of those jobs, it shouldn't appear.

- Motion signals, it doesn't perform. Keep the stagger-in reveals and the hero parallax — they're well built — but retire hover-scale-everything in favor of purposeful transitions (route change, cart update, form success) that reinforce what just happened.

# 4. Design Token System (Refined)

## 4.1 Color — consolidate to one semantic set

Retire the eco/ocean legacy aliases entirely (find/replace to forest/gold) and add semantic aliases on top of the existing palette so components reference intent, not raw color families:

| Swatch | Token | Name | Use |
| --- | --- | --- | --- |

|  | #1E4033 | forest-800 | Primary brand / primary buttons |
| --- | --- | --- | --- |
|  | #2E5D46 | forest-600 | Hover state / gradient end |
|  | #D9E9D9 | sage-200 | Structural surfaces, borders |
|  | #F8FAF6 | cream-50 | Page canvas |
|  | #222222 | ink-900 | Primary text |
|  | #E0A527 | gold-500 | Ratings, highlights, achievement badges only |
|  | #B3261E | danger-500 (new) | Destructive actions — replace raw red-500/600 |
|  | #2E5D46 | success-500 (alias of forest-600) | Confirmations, success toasts |

Action: add a semantic layer in tailwind.config.js — danger, success, warning, info — mapped onto the existing palette so every future component reaches for meaning-based names.

## 4.2 Typography — define an actual scale

| Role | Font | Size (desktop / mobile) | Weight | Where |
| --- | --- | --- | --- | --- |
| Display / Hero | Poppins | 64px / 40px | 800 | Hero H1 only — one per page |
| H1 | Poppins | 44px / 32px | 700 | Section titles (section-title utility) |
| H2 | Poppins | 30px / 24px | 700 | Subsection headings, card group titles |
| H3 | Poppins | 22px / 20px | 600 | Card titles, nav dropdown headers |
| Body | Manrope | 17px / 16px | 400–500 | Paragraph copy |
| Small / meta | Manrope | 14px | 500 | Timestamps, tags, helper text |
| Numeric / stat | Poppins | 36px+ | 800 | Impact counters — tabular-nums for alignment |

Implement this as a documented type scale (extend fontSize in tailwind.config.js with named keys: display, h1, h2, h3, body, small, stat) so every component picks a role instead of an arbitrary text-5xl.

## 4.3 Spacing rhythm

| Context | Current (observed) | Recommended standard |
| --- | --- | --- |
| Section vertical padding | py-16 / py-20 mixed | py-24 desktop, py-16 mobile — apply via a .section utility |
| Card padding | p-6 fixed | Keep p-6, add p-8 variant for feature/marketing cards |
| Grid gap | 4–8 mixed per component | gap-6 default, gap-8 for hero-level grids |
| Container | max-w-7xl consistent | Keep — this is already correct and consistent site-wide |

## 4.4 Radius & elevation — build in hierarchy

- Primary CTAs and pills: keep rounded-full — it's a strong, recognizable brand shape for actions.

- Content cards (device guide, marketplace, center cards): reduce from rounded-3xl to rounded-2xl (20px) so cards read as containers, not blobs.

- Modals, drawers, large surfaces: rounded-xl (16px) — a visibly tighter radius signals "this is structural, not a clickable pill."

- Shadow: keep soft / soft-lg exactly as defined — this token pair is already well-tuned and gives good elevation without heaviness.

## 4.5 Motion tokens

| Token | Duration | Easing | Use |
| --- | --- | --- | --- |
| motion-instant | 150ms | ease-out | Button press, checkbox toggle |
| motion-fast | 250ms | ease-out | Hover states, tooltip appear |
| motion-base | 400ms | easeInOut | Card reveal on scroll, tab switch |
| motion-slow | 600–800ms | easeOut | Hero stagger-in (existing values — keep) |
| motion-scene | 1200ms+ | custom / spring | 3D hero scene, map fly-to |

Codify these as a small motion.js constants file imported into every Framer Motion component so "0.3s" never gets typed as a magic number again.

# 5. Page-by-Page Redesign Direction

## 5.1 Global shell — Navbar & Footer

### Navbar

- Keep the frosted-glass fixed navbar (bg-white/95 backdrop-blur) — it's a good, modern pattern and already implemented correctly.

- Fix the label/route mismatch: rename "About" to "Circular Economy" or "How It Works" to match /circular-economy.

- Replace the raw red-500/600 logout button with the new danger token, and give it an outline style by default (solid red as a persistent nav element is louder than a logout action needs to be) — reserve solid danger fill for a confirmation state.

- Resolve the dark-mode question decisively: either (a) rip out the forced dark class and the "dark-only" README claim since nothing in the component layer uses it, or (b) actually implement a light/dark toggle using the existing token pairs with real dark: variants. Given the current visual language is entirely light-first, (a) is the lower-effort, higher-integrity fix before a demo.

### Footer

- Replace all four placeholder link columns with real site sections: Product (Device Guide, Locations, Pickup Network, Marketplace), Learn (Circular Economy, Disposal Safety), Get Involved (Become a Verified Center, Partner With Us), Legal (Privacy, Terms).

- Remove the hardcoded personal phone number; replace with a project contact form or a monitored inbox alias.

- Swap emoji social icons for lucide-react icon components (already a dependency) for visual consistency with the rest of the icon system.

## 5.2 Home / Hero

- Unify the hero background with the rest of the site's light botanical palette instead of the dark photographic junkyard collage — or, if the dark hero stays, extend a matching dark gradient 200–300px into the section below it so the transition is a fade, not a cut.

- Replace placeholder stats (5000+ / 2M+ / 500K) with either real, current figures pulled from the device/center datasets already in the codebase (data/devices.js, data/centers.js — e.g., "X device categories," "Y verified centers") or an explicit "demo data" microcopy label so credibility isn't at risk in a live judged demo.

- Keep the Three.js material-recovery scene and the cursor-follow glow — both are genuine differentiators very few hackathon sites attempt; make the scene bigger/more central since it's currently a supporting element below the fold of the hero copy.

- Tighten the badge/eyebrow ("🌱 Revolutionizing E-Waste") — drop the emoji-as-icon pattern in favor of the Zap/Leaf lucide icon already imported elsewhere, for visual consistency.

## 5.3 Device Disposal Guide

- Introduce a visual severity system for hazard warnings (battery/CRT/mercury-containing devices) using the new danger/warning tokens — right now this is described in the README as a feature but should be unmistakable at a glance, not just present.

- Add category filter chips above the search results using the existing pill/rounded-full button language so filtering feels native to the rest of the UI.

## 5.4 Nearby Recycling Centers (map)

- Sync the map's custom marker colors to the forest/gold token set instead of default Leaflet marker styling, so the map feels native to the brand rather than a bolted-on library.

- Promote the existing rating/services/timing location cards into a persistent side panel alongside the map on desktop (map + list side-by-side) rather than requiring a scroll past the map to reach them — this is the highest-value layout upgrade for this page.

## 5.5 Pickup & Reuse Network

- This is described as the most form-heavy flow in the product — apply a clear numbered-step visual pattern (1 of 3, 2 of 3…) using the H2/H3 type scale so the multi-step form reads as guided progress, not a long page.

## 5.6 Disposables Marketplace & Checkout

- Keep the 3-card responsive grid; tighten card radius to rounded-2xl per the token update in 4.4 so products read as inventory, not decoration.

- On checkout, make the login-gate moment (guest → redirected to login) feel intentional rather than a dead end — a short inline message ("Sign in to complete your order — your cart is saved") reduces the sense of the flow breaking.

- Fix the duplicate /checkout route (C2 in the audit) as part of this pass — it's a five-minute change with real functional impact.

## 5.7 Circular Economy education page

- This is the product's "why" — give the Reduce → Reuse → Recycle flow a distinct, editorial layout (larger type, more whitespace, less card-grid repetition) so it reads as a mission statement, not another feature module.

# 6. Implementation Roadmap

Phased so each stage is independently shippable — stop after any phase and the site is strictly better than before it.

## Phase 0 — Fixes (half a day)

| Item | File(s) | Effort |
| --- | --- | --- |
| Remove duplicate /checkout route | Code/src/App.jsx | XS |
| Remove hardcoded personal phone/email from Footer | Code/src/components/Footer.jsx | XS |
| Resolve dark-mode claim (remove forced class or wire it up) | App.jsx, README.md | S |
| Fix "About" nav label to match /circular-economy content | Code/src/components/Navbar.jsx | XS |

## Phase 1 — Token consolidation (1–2 days)

- Add semantic color tokens (danger/success/warning/info) to tailwind.config.js; remove eco/ocean legacy aliases and find/replace usages to forest/gold.

- Add a named font-size scale (display/h1/h2/h3/body/small/stat) and migrate hero and section headings onto it.

- Create a small motion.js constants module for durations/easings and adopt it in Hero, Navbar, and card components first (highest-visibility surfaces).

## Phase 2 — Component pass (2–3 days)

- Navbar + Footer rebuild per section 5.1.

- Card radius/shadow standardization across DeviceSearch, NearbyLocations, DisposablesBar per section 4.4.

- Hazard-severity visual system for the Device Guide per section 5.3.

## Phase 3 — Hero & flagship moments (2–3 days)

- Resolve hero background cohesion (5.2) and replace placeholder stats with real or clearly-labeled figures.

- Map + list side-by-side layout for Nearby Recycling Centers (5.4) — the single highest-leverage UX change in the product.

- Numbered-step visual treatment for the Pickup Network form (5.5).

## Phase 4 — Polish & demo readiness (1 day)

- Editorial layout pass on the Circular Economy page (5.7).

- Full-site QA pass: verify every button reaches a semantic token, every card uses the standardized radius, and motion timing is consistent across pages.

- Capture new hero/README screenshots so the repository's own preview image matches what ships (currently stale relative to the light-palette CSS in the codebase).

## Suggested sequencing for a hackathon/demo deadline

If time is constrained, do Phase 0 in full (all four items are fast and remove real credibility risk in front of judges), then Phase 3's map layout and hero stat fix before anything else in Phase 1/2 — those two changes are the most visible per hour invested. Token consolidation (Phase 1) pays off most if there is a next version after this deadline, since it's what prevents this same audit from being needed again in six months.

End of report.